360 Sourcing Suite ... different Products are attached to it that shows we have suite that comprises of multiple products. Products are -

- Spend Management

- SOB Allocation & forecasting

- Costing AICM

- Pricing Portal (General Purchase , Capex , Tools & Die )

- Transport

- NPD (new product development )

- ASOS ( supplier onboarding system )

- ESG + EHS

Now when i click on products it should show me the update of the product ( currently we are building this suite ) , we have divided the development into 3 phases.

Phase 1 : Oct 25 - Apr 26 ( Going - On )

- ASOS

- Vendor Onboarding ( done)

- ERP Linkage ( done)

- Pricing Portal

- General Purchase Module ( done )

- RFQ ( done )

- Quotation Comparison ( done )

- Workflow approval ( done )

- AICM - Costing

- Wire Hireness Module Costing ( Done )

- Commodity Live market Charts ( In - Progress )

- 9 modules ( TBD )

- Transport

- Route Standardisation ( done )

- Efficient Costing Module ( done )

- Google Map Integration ( in - progress )

Phase 2 : May 26 - Nov 26 { COMING SOON }

- AICM - Costing

- Pre - buying analytics

- world - wide reports

- 15 more Modules

- NPD

- Integration with ASOS

- Supplier / Compplaince / Product Team TAT & communication

- Spend Management

- Annual Planning & Budgeting

- SOB Allocation & forecasting

- Forecasting & allocation to supplier

- ASOS

- Doc verification through govt. portals

- Vendor evaluation

- Pricing Portal

- Capex Module

- tools & Die Module

- Reverse Auction

Phase 3 : Dec 26 - Jun 27 ( Coming Soon )

Make all products intelligent

- Intelligent Analysis

- Predictive Analysis